Capstone Project Report

Report 5, Software Test Documentation

– Ho Chi Minh, August 2026 –

Table of Contents

I. Record of Changes	3

II. Testing Documentation	4

1. Scope of Testing	4

2. Test Strategy	4

2.1 Testing Types	4

2.2 Test Levels	5

2.3 Supporting Tools	5

3. Test Plan	5

3.1 Human Resources	5

3.2 Test Environment	6

3.3 Test Milestones	6

4. Test Cases	6

5. Test Reports	7

# I. Record of Changes

| Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- |
| 15/08/2026 | A | Hoang Nguyen Minh Hieu | Initial version of the software test documentation: scope, strategy, plan, test cases and results. |
| 16/08/2026 | M | Vu Manh Dung | Modified Test Strategy and Test Plan; added Integration Test and Functional Test scenarios |
| 17/08/2026 | M | Vu Manh Dung | Updated Test Reports section |
| 26/08/2026 | A | Vu Manh Dung | Added twelve integration modules and six unit-test functions completed in this round; added the defect-probe suite and the Defect Log (14 defects, 11 fixed, 3 open); recorded the /api/dev endpoints as an accepted risk. |

*A - Added M - Modified D - Deleted

# II. Testing Documentation

## 1. Scope of Testing

This document covers the testing of the FengDesk AI backend (ASP.NET Core Web API). It defines what is tested, what is deliberately excluded, how testing is organised across levels, and the results obtained.

1.1 Features and functions IN scope

- Identity and access.

- Catalog and shopping cart.

- Checkout and multi-garden order splitting (BR-04, BR-05).

- Payment.

- Delivery lifecycle.

- Returns, refunds and exchanges (RMA) (BR-08, BR-09).

- Feng-shui recommendation engine.

- Derivation of the destiny element (nap am) and of the Kua number from the date of birth (BR-01, BR-02).

1.2 Features and functions NOT in scope

The following are explicitly excluded from this test cycle. Each exclusion is a consequence of the test environment, not an omission.

- Delivery of email through a real SMTP server. The registration, forgot-password and change-of-email flows themselves are tested end to end; the one-time code is read from a fake mail sender inside the test process instead of a real mailbox.

- Settlement through the PayOS payment gateway.

- Real waybill creation with the GHN carrier, and real 3D model generation with Meshy.ai.

- Verification of Google ID tokens against Google's servers.

- AI recommendation service, which is still mocked, and the speech-to-text service, which is disabled.

- Background workers and the RMA service-level-agreement automation.

- The frontend web application, which lives in a separate repository and is verified separately.

- Performance and load testing, usability testing, compatibility testing and penetration testing.

## 2. Test Strategy

Two types of testing are applied, chosen because each one addresses a risk the other cannot cover. For each type this section states the objective, the technique and the criterion for completion. The levels are shown in section 2.2 and the supporting tools in section 2.3.

### 2.1 Testing Types

Functional testing - Objective: confirm that each business flow produces the outcome required by the specification, and that invalid input is refused with the correct client error instead of being accepted silently or answered with a server error.

Technique: black-box, specification-based. Each case is derived from a use case and its business rules, then classified as Normal, Boundary or Abnormal. At unit level the feng-shui engine and the RMA state machines are called directly, with the expected values taken from the specification rather than from the implementation. At integration level the request travels through the real HTTP pipeline against a real database, and the authorization of every endpoint is checked from the routing table; only the outward calls to third parties are replaced by fakes.

Completion criteria: every case in the two workbooks passes in two consecutive rounds, every business rule in scope has at least one Normal and one Abnormal case, and every endpoint refuses a request that lacks the required token or role.

Regression testing - Objective: confirm that a new change does not break a flow that already worked, and that a corrected defect does not come back.

Technique: the whole suite is re-executed by GitHub Actions on every push and every pull request, against a disposable PostgreSQL container. The deployment workflow declares the test workflow as a prerequisite, so a failing suite blocks the release. Each defect in section 5.3 first received a case that reproduced it, and only then was the correction written.

Completion criteria: the suite is green on the main branch, and no deployment is produced from a red suite.

### 2.2 Test Levels

Two levels are executed in this project: unit and integration. At unit level a class is isolated from its collaborators with Moq and no database is involved. At integration level the whole API is hosted inside the test process, so routing, authentication, authorization, the application services, Entity Framework Core and PostgreSQL all take part in the same request. System testing and acceptance testing are not performed as separate levels in this cycle - the end-to-end paths they would cover are already executed as multi-request integration scenarios - so their columns are left blank.

| Type of Tests | Test Level |  |  |  |
| --- | --- | --- | --- | --- |
|  | Unit | Integration | System | Acceptance |
| Functional testing | X | X |  |  |
| Regression testing | X | X |  |  |

### 2.3 Supporting Tools

| Purpose | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| Test framework and runner | xUnit.net | Open source | 2.9.2 |
| Hosting the API in process for integration tests | Microsoft.AspNetCore.Mvc | Microsoft | 8.0.11 |
| Isolating dependencies in unit tests | Moq | Open source | 4.20.72 |
| Continuous integration and deployment gate | GitHub Actions | GitHub | ubuntu-latest |

## 3. Test Plan

### 3.1 Human Resources

Each developer writes the tests for the features they build. The test lead reviews every test case before it is merged.

| Worker/Doer | Role | Specific Responsibilities/Comments |
| --- | --- | --- |
| Vu Manh Dung | Team leader / Test lead | Owns the test strategy and this document. Built the automated test infrastructure and the continuous-integration gate. Reviews every test case and reports the results. |
| Hoang Nguyen Minh Hieu | Developer / Tester | Unit tests for Delivery lifecycle and Returns, refunds and exchanges. |

### 3.2 Test Environment

Developers run the whole suite locally before pushing. The continuous integration runner then executes the same suite on every push and pull request, and a failing suite blocks deployment.

| Purpose | Tool | Provider | Version |
| --- | --- | --- | --- |
| Development and local test machine | Windows 11, 16 GB RAM | Microsoft |  |
| Application runtime | .NET SDK | Microsoft | 8.0 |
| Local test database | PostgreSQL, database dedicated to testing | Open source | 18 |

### 3.3 Test Milestones

Two rounds are planned. Round 1 finds defects, the defects are corrected, and Round 2 re-executes the suite to confirm the corrections.

| Milestone Task | Start Date | End Date |
| --- | --- | --- |
| Test planning, test environment setup and safety guard | 15/08/2026 | 15/08/2026 |
| Unit test design and execution (engine, state machines) | 16/08/2026 | 16/08/2026 |
| Integration test design and execution | 16/08/2026 | 16/08/2026 |
| Defect correction and regression | 16/08/2026 | 17/08/2026 |
| Test documentation and result consolidation | 17/08/2026 | 17/08/2026 |

## 4. Test Cases

Test cases are delivered in the two workbooks required by the template. Every case corresponds to an automated test that can be re-executed on demand, and every automated test appears in a workbook, so the two views never drift apart.

- Unit test cases: Report5_Unit Test.xls

- Integration test cases: Report5_Test Report.xlsx

- Identifier: each case has a stable code such as AUTH-LOGIN-02, SALES-ORDER-01, RMA-09 or ENGINE-KUA-03. The same code appears in the workbook and in the name of the automated test, so a row can be traced to the code that verifies it.

- Classification: each case is Normal, Boundary or Abnormal, following the guideline of the unit test template.

- Data: the input of the integration cases is held in JSON files outside the test code, so a new combination of data becomes a new executable case without changing any code.

## 5. Test Reports

5.1 Result summary

The suite contains 545 automated test cases within the scope of section 1 — 175 at unit level and 370 at integration level. 542 pass and 3 fail. The three failing cases are deliberate: each one asserts the correct behaviour of a defect that is still open, so it stays red until the defect is fixed and then becomes a regression test. The figures below come from the last run on the continuous integration pipeline.

5.2 Coverage of the API surface

The authorization matrix is generated from the routing table, so it covers all 242 endpoints. For each endpoint it checks that a request without a token is refused with 401, that a role the policy does not allow is refused with 403, and that a public endpoint is never refused. An endpoint added later is covered automatically.

Every endpoint is also called with malformed data: identifiers that are not valid GUIDs, request bodies that are not valid JSON, negative quantities and strings containing SQL syntax. No endpoint answers with a 5xx status.

5.3 Defects found and corrected

- This round used a dedicated defect-probe suite: each case asserts the behaviour the system ought to have at a point where a defect was suspected, so a red case is evidence of a real, reproducible defect rather than an opinion. Fourteen defects were found this way. Eleven are fixed and their probes are now green regression tests; three remain open and are listed in the Defect Log sheet of Report5_Test Report.xlsx.

- Root cause of eight of them: the project had no global exception handler, so any exception raised while saving to the database escaped as a bare 500. A string longer than its column, a number outside a numeric column range, a missing foreign key and an invalid state transition are all caused by the caller, yet the client received 500 and would reasonably retry. A single filter, ApiExceptionFilter, now classifies these by Postgres SQLSTATE and answers 400 or 409 with the standard response envelope, while leaving genuine server faults to surface as 500.

- Three defects were corrected individually because they cost money or stock rather than availability. Adding a quantity large enough to overflow a 32-bit integer wrapped the running cart total negative, and the negative value passed the stock check and was saved. Cancelling a single delivery never returned its reserved stock, although cancelling a whole order did, so one garden cancelling its part of a multi-store order leaked inventory silently. Rejecting a return request that had already been approved for refund left the pending refund untouched, and the SLA sweep later paid the customer for a request that had been rejected.

- Three defects remain open and were accepted for this release: a negative product price is rejected when adding a variant but accepted when creating a product; an out-of-range enum sent as a number is stored verbatim instead of being rejected; and a soft-deleted store still exposes its owner list. None of them can be reached without a valid authenticated session, and none of them moves money, which is why they were ranked below the eleven that were fixed.

- One area is deliberately left untested and is recorded here as an accepted risk rather than a gap: the three delivery-simulation endpoints under /api/dev. Their environment guard is commented out, so they answer in every environment and they perform no ownership check. The team kept them while a third-party integration is unavailable. They should be closed, or placed behind a configuration flag that defaults to off, before the system is exposed to real users.

5.4 Analysis

Unit tests concentrate on the feng shui engine because it decides the ranking of products: a wrong element produces wrong recommendations silently, with no error message. Its expected values were taken from the traditional sexagenary table, not from the implementation, so a test can disagree with the code.

Integration tests concentrate on the sales and returns flows because they move money and stock and contain the most state transitions.

Limitation: every external integration is replaced by a fake, so a passing suite proves that our own code is correct, not that the third party services behave as documented. Real email delivery, payment settlement, waybill creation and 3D model generation are checked manually during demonstrations, as recorded in section 1.2.

| No | Module | Level | Passed | Failed | Pending | Total |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Feng-shui engine (element, Kua, relations, scoring) | Unit | 48 | 0 | 0 | 48 |
| 2 | RMA state machines | Unit | 42 | 0 | 0 | 42 |
| 3 | RMA business invariants | Unit | 7 | 0 | 0 | 7 |
| 4 | RMA entity transitions | Unit | 7 | 0 | 0 | 7 |
| 5 | Authorization and access token | Unit | 4 | 0 | 0 | 4 |
| 6 | 3D generation provider | Unit | 3 | 0 | 0 | 3 |
| 7 | Refund service | Unit | 2 | 0 | 0 | 2 |
| 8 | Admin user guards (last-admin, self-demotion) | Unit | 13 | 0 | 0 | 13 |
| 9 | API exception filter | Unit | 12 | 0 | 0 | 12 |
| 10 | Vietnamese phone validation | Unit | 37 | 0 | 0 | 37 |
| 11 | Authentication (registration, sign-in, password, email change) | Integration | 33 | 0 | 0 | 33 |
| 12 | Cart, checkout and order splitting | Integration | 11 | 0 | 0 | 11 |
| 13 | Payment and order cancellation | Integration | 6 | 0 | 0 | 6 |
| 14 | Delivery | Integration | 2 | 0 | 0 | 2 |
| 15 | Returns, refunds and exchanges | Integration | 15 | 0 | 0 | 15 |
| 16 | Authorization matrix, smoke, robustness | Integration | 21 | 0 | 0 | 21 |
| 17 | Catalog (products, variants, images, categories, tags) | Integration | 31 | 0 | 0 | 31 |
| 18 | 3D model queue | Integration | 21 | 0 | 0 | 21 |
| 19 | Store, address, co-owners and staff invitations | Integration | 32 | 0 | 0 | 32 |
| 20 | User administration | Integration | 27 | 0 | 0 | 27 |
| 21 | Scoring configuration | Integration | 28 | 0 | 0 | 28 |
| 22 | Workspace profile and element analysis | Integration | 30 | 0 | 0 | 30 |
| 23 | Recommendation and product review | Integration | 22 | 0 | 0 | 22 |
| 24 | Shipping webhooks and notifications | Integration | 20 | 0 | 0 | 20 |
| 25 | Address book and shared lookups | Integration | 21 | 0 | 0 | 21 |
| 26 | SLA sweeps and the refund pipeline | Integration | 16 | 0 | 0 | 16 |
| 27 | Vendor liability | Integration | 20 | 0 | 0 | 20 |
| 28 | Defect probes | Integration | 11 | 3 | 0 | 14 |
|  | Total |  | 542 | 3 | 0 | 545 |