Capstone Project Report

Report 5, Software Test Documentation

– Ho Chi Minh, August 2026 –

Table of Contents

I. Record of Changes	3

II. Testing Documentation	4

1. Scope of Testing	4

2. Test Strategy	4

2.1 Testing Types	4

2.2 Test Levels	4

2.3 Supporting Tools	4

3. Test Plan	4

3.1 Human Resources	4

3.2 Test Environment	5

3.3 Test Milestones	5

4. Test Cases	5

5. Test Reports	5

# I. Record of Changes

| Date | A* M, D | In charge | Change Description |
| --- | --- | --- | --- |
| 15/08/2026 | A | Hoang Nguyen Minh Hieu | Initial version of the software test documentation: scope, strategy, plan, test cases and results. |
| 16/08/2026 | M | Vu Manh Dung | Modified Test Strategy and Test Plan; added Integration Test and Functional Test scenarios |
| 17/08/2026 | M | Vu Manh Dung | Updated Test Reports section |

*A - Added M - Modified D - Deleted

# II. Testing Documentation

## 1. Scope of Testing

This document covers the testing of the FengDesk AI backend (ASP.NET Core Web API). It defines what is tested, what is deliberately excluded, how testing is organised across levels, and the results obtained.

1.1 Features and functions IN scope

- Identity and access.

- Catalog and shopping cart.

- Checkout and multi-garden order splitting (BR-04, BR-05).

- Payment.

- Delivery lifecycle.

- Returns, refunds and exchanges (RMA) (BR-08, BR-09).

- Feng-shui recommendation engine.

- derivation of the destiny element (nạp âm) (BR-01, BR-02).

1.2 Features and functions NOT in scope

The following are explicitly excluded from this test cycle. Each exclusion is a consequence of the test environment, not an omission.

- Email OTP delivery, and every flow that depends on receiving a real message: account registration, forgot-password and change-of-email

- Settlement through the PayOS payment gateway.

- Real waybill creation with the GHN carrier, and real 3D model generation with Meshy.ai.

- Verification of Google ID tokens against Google's servers.

- AI recommendation service, which is still mocked, and the speech-to-text service, which is disabled.

- Background workers and the RMA service-level-agreement automation.

- The frontend web application, which lives in a separate repository and is verified separately.

- Performance and load testing, usability testing, compatibility testing and penetration testing.

## 2. Test Strategy

### Two types of testing are applied, chosen because each one addresses a risk the other cannot cover. They are executed at the levels shown in section 2.2, with the tools listed in section 2.3.

### 2.1 Testing Types

Functional testing: confirm that each business flow produces the outcome required by the specification, including the rejection of invalid input.

Security testing: confirm that the layers of the system work together including controller, application service, repository and database

### 2.2 Test Levels

Two levels are executed in this project: Functional testing and Security testing. System testing and acceptance testing are not performed in this cycle, so their columns are left blank.

| Type of Tests | Test Level |  |  |  |
| --- | --- | --- | --- | --- |
|  | Unit | Integration | System | Acceptance |
| Functional testing | X | X |  |  |
| Security testing (authorization) |  | X |  |  |

### 2.3 Supporting Tools

| Purpose | Tool | Vendor/In-house | Version |
| --- | --- | --- | --- |
| Test framework and runner | xUnit.net | Open source | 2.9.2 |
| Hosting the API in process for integration tests | Microsoft.AspNetCore.Mvc.Testing | Microsoft | 8.0.11 |
| Isolating dependencies in unit tests | Moq | Open source | 4.20.72 |
| Test database | PostgreSQL | Open source | 16 / 18 |
| Schema creation and seeding for the test database | Entity Framework Core | Microsoft | 8.0 |
| Continuous integration and deployment gate | GitHub Actions | GitHub |  |
| Manual exploration of the API | Swagger UI | Open source |  |

## 3. Test Plan

### 3.1 Human Resources

Each developer writes the tests for the features they build. The test lead reviews every test case before it is merged.

| Worker/Doer | Role | Specific Responsibilities/Comments |
| --- | --- | --- |
| Vu Manh Dung | Team leader / Test lead | Owns the test strategy and this document. Built the automated test infrastructure and the continuous-integration gate. Reviews every test case and reports the results. |
| Hoang Nguyen Minh Hieu | Developer / Tester | Unit tests for Delivery lifecycle and Returns, refunds and exchanges. |

### 3.2 Test Environment

Developers run the whole suite locally before pushing. The continuous integration runner then executes the same suite on every push and pull request, and a failing suite blocks deployment.

| Purpose | Tool | Provider | Version |
| --- | --- | --- | --- |
| Development and local test machine | Windows 11, 16 GB RAM | Team-owned |  |
| Application runtime | .NET SDK | Microsoft | 8.0 |
| Local test database | PostgreSQL, database dedicated to testing | Open source | 18 |
| Deployment target verified after the gate | Virtual private server, Docker Compose | Team-owned |  |

### 3.3 Test Milestones

Two rounds are planned. Round 1 finds defects, the defects are corrected, and Round 2 re-executes the suite to confirm the corrections.

| Milestone Task | Start Date | End Date |
| --- | --- | --- |
| Test planning, test environment setup and safety guard | 15/08/2026 | 15/08/2026 |
| Unit test design and execution (engine, state machines) | 16/08/2026 | 16/08/2026 |
| Integration test design and execution | 16/08/2026 | 16/08/2026 |
| Defect correction and regression | 16/08/2026 | 17/08/2026 |
| Test documentation and result consolidation | 17/08/2026 | 17/08/2026 |

## 4. Test Cases

Test cases are delivered in the two workbooks required by the template. Every case corresponds to an automated test that can be re-executed on demand.

- Unit test cases: Report5_Unit Test.xls

- Integration test cases: Report5_Test Report.xls

- Identifier: each case has a stable code such as AUTH-LOGIN-02, SALES-ORDER-01, RMA-09 or ENGINE-KUA-03. The same code appears in the workbook and in the name of the automated test, so a row can be traced to the code that verifies it.

- Classification: each case is Normal, Boundary or Abnormal, following the guideline of the unit test template.

- Data: the input of the integration cases is held in JSON files outside the test code, so a new combination of data becomes a new executable case without changing any code.

## 5. Test Reports

5.1 Result summary

The suite contains 184 automated test cases within the scope of section 1, and all of them pass. The figures below come from the last run on the continuous integration runner.

5.2 Coverage of the API surface

The authorization matrix is generated from the routing table, so it covers all 242 endpoints. For each endpoint it checks that a request without a token is refused with 401, that a role the policy does not allow is refused with 403, and that a public endpoint is never refused. An endpoint added later is covered automatically.

Every endpoint is also called with malformed data: identifiers that are not valid GUIDs, request bodies that are not valid JSON, negative quantities and strings containing SQL syntax. No endpoint answers with a 5xx status.

5.3 Defects found and corrected

• Two chat endpoints answered 500 instead of 404 for a well formed identifier that did not exist, because a chat room was created referencing a missing user or store. Found by the robustness suite, corrected by checking existence before creating the room.

• The endpoint that sends a verification code answered 500 when the resend cool down was configured as zero seconds, because a cache entry cannot have a non positive lifetime.

• Registration accepted a password of any length, including an empty one, while password reset required six characters. The rule is now defined in one place and applied by both flows.

5.4 Analysis

Unit tests concentrate on the feng shui engine because it decides the ranking of products: a wrong element produces wrong recommendations silently, with no error message. Its expected values were taken from the traditional sexagenary table, not from the implementation, so a test can disagree with the code.

Integration tests concentrate on the sales and returns flows because they move money and stock and contain the most state transitions.

Limitation: every external integration is replaced by a fake, so a passing suite proves that our own code is correct, not that the third party services behave as documented. Real email delivery, payment settlement, waybill creation and 3D model generation are checked manually during demonstrations, as recorded in section 1.2.

| No | Module | Level | Passed | Failed | Pending | Total |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Feng-shui engine (element, Kua, relations) | Unit | 48 | 0 | 0 | 48 |
| 2 | RMA state machines | Unit | 42 | 0 | 0 | 42 |
| 3 | RMA business invariants | Unit | 7 | 0 | 0 | 7 |
| 4 | RMA entity transitions | Unit | 7 | 0 | 0 | 7 |
| 5 | Authorization and access token | Unit | 4 | 0 | 0 | 4 |
| 6 | 3D generation provider | Unit | 3 | 0 | 0 | 3 |
| 7 | Refund service | Unit | 2 | 0 | 0 | 2 |
| 8 | Authentication (sign-in, profile, Google) | Integration | 16 | 0 | 0 | 16 |
| 9 | Cart, checkout and order splitting | Integration | 11 | 0 | 0 | 11 |
| 10 | Payment and order cancellation | Integration | 6 | 0 | 0 | 6 |
| 11 | Delivery | Integration | 2 | 0 | 0 | 2 |
| 12 | Returns, refunds and exchanges | Integration | 15 | 0 | 0 | 15 |
| 13 | Authorization matrix over 242 endpoints | Integration | 7 | 0 | 0 | 7 |
| 14 | Smoke and robustness of the API surface | Integration | 5 | 0 | 0 | 5 |
| 15 | Test infrastructure self-checks | Integration | 9 | 0 | 0 | 9 |
|  | Total |  | 184 | 0 | 0 | 184 |